|  |  |  |  |
| --- | --- | --- | --- |
| **Sprint** | **Date** | **Implementation** | **User Stories Covered**  **E: Epic**  **U: User story** |
| 1 | Week 3  (15/06 – 21/06) | **Account**  **management**  - Users can register  - Users can login  - Users can log out and switch accounts | E1U1  E1U2  E2U1  E2U2 |
| 2 | Week 4  (22/06 – 28/06) | **Contributors Basic Functionalities**  - Create/add recipes  - View personal recipes  - Edit recipes  - Delete recipes | E2U3  E2U4  E2U5  E2U6 |
| 3 | Week 5  (29/06 – 06/07) | **Explorers Basic Functionalities**  - Look through a list of categorized ingredients  - Pick and remove ingredients  - Display running list of chosen ingredients | E1U3  E1U4  E1U5 |
| 4 | Week 6  (07/07 – 13/07) | **Contributors QoL Features**  - View the most frequents ingredients being searched with no matches  - Tag meal-type  - Get informed about popular searches by email | E2U7  E2U8  E2U9 |
| 5 | Week 7  (14/07 – 20/07) | **Explorers Search Functionalities**  - Filter search results by meal-types  - Select recipe from search results  - View history of selected recipes | E1U6  E1U7  E1U8 |
| 6 | Week 8  (21/07 – 27/07) | **Explorers Extra Features**  - Favourite recipes  - Get suggested next ingredient | E1U9  E1U10 |
| 7 | Week 9  (28/07 – 03/08) | **Project Review**  - Review, test, and fix existing bugs  - Re-decorate User Interface | Review only |